# Product Backlog (SRS for Scrum Methodology)

Product Backlog Product Backlog is the list of those features, requirements, additions, or fixes needed in a software system, in order and constantly changing. It is the sole provider of the requirements upon any alterations to be done to the product and is fundamental in the Scrum model. Product Backlog items are usually defined as user stories, a system functionality that is described through the eyes of end users or stakeholders (Schwaber and Sutherland, 2020).

Product Backlog is also prioritized in terms of business value, risk and dependency where the most important features are built at the beginning. Agile development does not have a fixed backlog, but the backlog is enhanced on a regular basis based on the changing user requirements, feedback, and project constraints. When the Sprint Backlog is being planned, items are taken out of the Product Backlog and into the Sprint Backlog, which allows it to be developed incrementally and iteratively.

The functional requirements that are reflected in the Product Backlog in this project include user authentication, AI-based crop disease detection, treatment recommendation, analytics, and administrative controls. The project is also well structured through its Product Backlog, which makes it have transparency, good planning, and adherence to the Agile and Scrum concepts during the development lifecycle.

Table 1: Table of Product Backlog

| ID | User Story | Priority | Sprint | Story Point |
| --- | --- | --- | --- | --- |
| US001 | As a farmer, I want to register an account so that I can use the system securely. | High | 1 | 3 |
| US002 | As a farmer, I want to log in using my credentials so that I can access my dashboard. | High | 1 | 2 |
| US0003 | As a farmer, I want to upload an image of a crop leaf so that the system can detect diseases. | High | 1 | 5 |
| US004 | As a system, I want to preprocess uploaded images so that AI predictions are accurate. | High | 1 | 5 |
| US005 | As a system, I want to classify crop diseases using a CNN model. | High | 2 | 8 |
| US006 | As a farmer, I want to view disease prediction results so that I know the crop condition. | High | 2 | 3 |
| US007 | As a farmer, I want to see a confidence score with predictions so that I can trust results. | Medium | 2 | 2 |
| US008 | As a farmer, I want to receive treatment recommendations so that I can cure the disease. | High | 2 | 5 |
| US009 | As a farmer, I want organic treatment suggestions so that I can avoid chemical damage. | Medium | 3 | 3 |
| US010 | As a farmer, I want pesticide recommendations with dosage so that treatment is safe. | High | 3 | 5 |
| US011 | As a system, I want to store prediction history so that farmers can track past results. | High | 3 | 5 |
| US012 | As a farmer, I want to view my prediction history so that I can monitor crop health. | Medium | 3 | 3 |
| US013 | As a farmer, I want disease trend charts so that I can identify frequent issues. | Medium | 4 | 3 |
| US014 | As a system, I want to generate analytics reports so that trends are visualized clearly. | Medium | 4 | 5 |
| US015 | As an admin, I want to manage crop and disease datasets so that AI accuracy improves. | High | 4 | 8 |
| US016 | As an admin, I want to retrain AI models so that predictions stay up-to-date. | High | 5 | 8 |
| US017 | As an admin, I want to manage users so that system access is controlled. | Medium | 5 | 3 |
| US018 | As a farmer, I want notifications for disease alerts so that I act on time. | Medium | 5 | 3 |
| US019 | As a system, I want to support mobile devices so that farmers can use phones easily. | Medium | 6 | 5 |
| US020 | As a system, I want offline support (PWA) so that farmers can use it in low network areas. | Medium | 6 | 5 |
| US021 | As a farmer, I want crop calendar suggestions so that I plan farming activities. | Low | 6 | 3 |
| US022 | As a farmer, I want to participate in a discussion forum so that I can share knowledge. | Low | 7 | 3 |
| US023 | As an expert, I want to reply to farmer queries so that proper guidance is given. | Medium | 7 | 3 |
| US024 | As a system, I want secure authentication so that user data is protected. | High | 7 | 5 |
| US025 | As a system, I want cloud deployment so that the application is scalable and available. | High | 8 | 8 |

## Sprint Backlog

The Sprint Backlog is an extension of the Product Backlog that includes the chosen user stories, tasks and technical activities that the development team promises to accomplish within a particular sprint. It is the work to be implemented in a specific duration of time, normally one to four weeks, and developed at the sprint planning meeting.

Sprint Backlog is a short term implementation plan in Scrum methodology. It contains the high-priority user stories selected among the Product Backlog and their approximate effort (story points) and implementation information. Sprint backlog belongs to the development team and is regularly updated as the work is developed during the sprint.

In this project, Sprint Backlog is used to group user stories, including image upload, AI-based disease detection, treatment recommendation, analytics, and system deployment into several sprints. This method guarantees the gradual improvement, constant testing, and initial delivery of fundamental capabilities. With the help of a Sprint Backlog, the project is transparent and better time-managed, and it can constantly adjust itself on the feedback and performance assessment (Schwaber and Sutherland, 2020).

The Major Characteristics of a Sprint Backlog.

- Includes some user stories chosen in the Product Backlog.

- Time based on a definite sprint period.

- Effort estimation uses story points.

- Concentrates on performance and action.

- Change on a daily basis during the sprint.

### Sprint 1 – User Access & Core Upload (Foundation Sprint)

Sprint Goal: Enable user registration, login, and image upload.

| ID | User Story | Story Point |
| --- | --- | --- |
| US001 | Farmer registration | 3 |
| US002 | Farmer login | 2 |
| US003 | Upload crop leaf image | 5 |
| US004 | Image preprocessing | 5 |
| US024 | Secure authentication | 5 |

In Sprint 1 we were working on laying down the main backbone of the system. The primary goal of this sprint was to allow access and basic system interaction without conflicts. In this sprint, we introduced user registration and login system and security authentication systems. We also designed crop image upload option where farmers can post the image of the crop leaves to be analyzed. Further, the process of image preprocessing was also introduced to achieve the desired quality of uploaded images to guarantee the correct disease detection through AI. Every next system functionality was preconditioned by this sprint.

### Sprint 2 – AI Disease Detection

Sprint Goal: Implement core AI prediction functionality.

| ID | User Story | Story Point |
| --- | --- | --- |
| US005 | CNN-based disease classification. | 8 |
| US006 | View prediction results | 3 |
| US007 | View confidence score | 2 |
| US008 | Treatment recommendations | 5 |

Sprint 2 was supposed to bring in the essence of intelligence of the system. This sprint involved the incorporation of a Convolutional Neural Network (CNN) model to detect crop diseases using posted images. Other features we created are the ability of the farmers to see disease prediction outcomes and the confidence scores. Moreover, the treatment recommendations were worked out on the detected diseases. This sprint turned the system into a project that is an intelligent decision-support tool instead of being a simple application.

### Sprint 3 – History & Recommendation Enhancement

Sprint Goal: Improve usability and monitoring.

| ID | User Story | Story Point |
| --- | --- | --- |
| US009 | Organic treatment suggestions | 3 |
| US010 | Pesticide & dosage guidance | 5 |
| US011 | Store prediction history | 5 |
| US012 | View prediction history | 3 |

We improved the quality and utility of recommendations given to farmers in Sprint 3. The system was spread to provide organic and chemical treatment recommendations including the appropriate dosage. We also added an ability to save the history of predictions and provide the user with an opportunity to see their previous disease detection outcomes. This sprint enhanced the traceability and aided farmers in tracking crop health with time.

### Sprint 4 – Analytics & Admin Control

Sprint Goal: Enable analytics and administrative control.

| ID | User Story | Story Point |
| --- | --- | --- |
| US013 | Disease trend charts | 3 |
| US014 | Analytics report generation | 5 |
| US015 | Dataset management | 8 |

Sprint 4 was concerned with data analysis and system management. In this sprint, we installed analytics dashboards, which show disease trends and visual reports. Functionalities like the administration of datasets were also built and enabled administrators to maintain and enhance quality training data. This sprint helped monitor, control, and make data-driven decisions in the system.

### Sprint 5 – Model Optimization & Notifications

Sprint Goal: Improve AI accuracy and user engagement.

| ID | User Story | Story Point |
| --- | --- | --- |
| US016 | AI model retraining | 8 |
| US017 | Admin user management | 3 |
| US018 | Disease alert notifications | 3 |

Sprint 5 was devoted to enhancing the accuracy of the system and the interaction with the user. The retraining functionality of AI models was introduced to make sure that the disease detection model will be accurate with the arrival of new data. The system access controls were also added by administering the users of the administration. Also, notification of the farmers concerning the important cases of diseases was incorporated to ensure prompt intervention.

### Sprint 6 – Mobile & Offline Support

Sprint Goal: Accessibility in rural environments.

| ID | User Story | Story Point |
| --- | --- | --- |
| US019 | Mobile responsiveness | 5 |
| US020 | PWA offline support | 5 |
| US021 | Crop calendar suggestions | 3 |

Sprint 6 was aimed at ensuring the system was available in rural and under-connectivity areas. In this sprint, we made the user interface friendly to the mobile device and added Progressive Web App (PWA) features that would allow the user to use it without an internet connection. Crop calendar recommendations were also brought to assist farmers take care of farming activities. This sprint this enhanced the ease of use and access.

### Sprint 7 – Community & Expert Interaction

Sprint Goal: Knowledge sharing and expert advice.

| ID | User Story | Story Point |
| --- | --- | --- |
| US022 | Farmer discussion forum | 3 |
| US023 | Expert replies | 3 |

In the 7 th sprint, we were working on knowledge sharing and expert support. The discussion forum was introduced where farmers should post questions and experiences. Farmers were empowered to answer such questions and offer professional opinions. This sprint improved teamwork and created an encouraging agricultural community of the system.

### Sprint 8 – Deployment

Sprint Goal: Make system production-ready.

| ID | User Story | Story Point |
| --- | --- | --- |
| US025 | Cloud deployment | 8 |

The last sprint which is Sprint 8 was devoted to the system deployment and readiness to the real-life application. This sprint saw the application moved to a cloud environment in order to guarantee scalability, availability and performance. The system was also tested, configured and optimized to finalize its functionality and non-functionality requirements. This sprint was the final stage of the development lifecycle.

# References

- Schwaber, K. and Sutherland, J. (2020) The Scrum Guide: The Definitive Guide to Scrum – The Rules of the Game. Available at: https://scrumguides.org (Accessed: 2024).

- Schwaber, K. and Sutherland, J. (2020) The Scrum Guide: The Definitive Guide to Scrum – The Rules of the Game. Available at: https://scrumguides.org (Accessed: 2024).